Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 16 October 2026 |
| --- | --- |
| Team ID | - |
| Project Name | Health360-Healthcare-Analytics |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation

User Story Table

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Healthcare Data Access & Integration | USN-1 | As a Data Analyst, I want to connect the healthcare CSV dataset to Tableau Public so that the available patient data can be explored and visualised. | 3 | High |
| Sprint-1 | Data Quality & Preparation | USN-2 | As a Data Analyst, I want to inspect data types, missing values, duplicate records, and inconsistent categories so that the dataset is suitable for reliable analysis. | 5 | High |
| Sprint-1 | Healthcare Data Understanding | USN-3 | As a Healthcare Analyst, I want to understand the available demographic, clinical, lifestyle, and disease outcome fields so that appropriate analytical questions and visualisations can be selected. | 3 | High |
| Sprint-2 | Disease Distribution Analysis | USN-4 | As a Clinical Risk Officer, I want to explore the recorded distributions of heart disease, diabetes, and stroke so that I can understand the patterns present in the dataset. | 5 | High |
| Sprint-2 | Demographic Analysis | USN-5 | As a Healthcare Analyst, I want to compare disease outcomes across available demographic groups so that differences between patient groups can be explored. | 5 | High |
| Sprint-2 | Clinical Indicator Analysis | USN-6 | As a Clinical Risk Officer, I want to examine available clinical indicators in relation to recorded disease outcomes so that potentially relevant patterns can be identified. | 5 | High |
| Sprint-3 | Lifestyle Factor Analysis | USN-7 | As a Public Health Researcher, I want to explore available lifestyle characteristics in relation to disease outcomes so that associations in the dataset can be investigated. | 5 | High |
| Sprint-3 | Interactive Dashboard Development | USN-8 | As a Healthcare Analyst, I want interactive Tableau dashboards with relevant filters and charts so that I can explore different patient groups and compare results. | 5 | High |
| Sprint-3 | Healthcare Dashboard Summary | USN-9 | As a Clinical Risk Officer, I want to view relevant summary indicators and comparative visualisations so that the main observations can be reviewed efficiently. | 3 | Medium |
| Sprint-4 | Tableau Story Development | USN-10 | As a Public Health Researcher, I want to arrange the key visualisations into a Tableau Story so that the analytical process and findings can be communicated in a logical sequence. | 5 | High |
| Sprint-4 | Dashboard Testing & Validation | USN-11 | As a Project Reviewer, I want dashboard calculations, filters, visualisations, and responsiveness to be tested so that the final deliverable is reliable and usable. | 5 | High |
| Sprint-4 | Documentation & Project Delivery | USN-12 | As a Project Developer, I want to prepare project documentation, dashboard screenshots, and a final GitHub repository so that the project can be reviewed and submitted. | 5 | High |

Note: These user stories are based on the planned Tableau workflow. Specific charts and comparisons will depend on the actual columns available in the healthcare dataset. Flask integration, if mandatory, can be added as a separate user story.

Project Tracker, Velocity & Burndown Chart: (4 Marks)

The project tracker organises the planned work into four development sprints. Each sprint has an estimated story-point total and a planned duration. Story points represent the relative effort and complexity of the work rather than the number of hours required.

### Sprint Tracker

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 6 days | To be confirmed | To be confirmed | To be updated | To be updated |
| Sprint-2 | 15 | 6 days | To be confirmed | To be confirmed | To be updated | To be updated |
| Sprint-3 | 13 | 6 days | To be confirmed | To be confirmed | To be updated | To be updated |
| Sprint-4 | 15 | 6 days | To be confirmed | To be confirmed | To be updated | To be updated |
| Total | 54 | 24 sprint-days | — | — | To be updated | — |

The dates and completion figures should be filled in according to the actual project schedule and work completed. The planned sprint duration is six days per sprint; the total elapsed calendar time may differ if the sprints include breaks or overlap with other commitments.

Velocity:

Velocity measures the number of story points completed during a sprint. It is useful for understanding the team's delivery rate and estimating the workload for future sprints.

For the current Health360 plan:

- Total planned story points = 54

- Number of planned sprints = 4

- Planned sprint duration = 6 days

Average planned story points per sprint:

Average planned points = Total planned story points ÷ Number of sprints

Average planned points = 54 ÷ 4 = 13.5 story points per sprint.

Average planned daily effort:

Average planned points per day = 13.5 ÷ 6 = 2.25 story points per sprint-day.

These figures represent planning estimates, not measured project velocity. Actual velocity can only be calculated after recording the story points completed in each sprint.